CODEBASE ANALYSIS REPORT

The Passion Discovery Engine

Current Gate 2 UI prototype vs. the production-ready target

Prepared 6 October 2026  ·  Static code review  ·  ~3,600 lines across 25 files

Overall production readiness: ~21% A convincing front-end slice, not yet a product. Everything a visitor can see and click is largely done and well-built; everything that makes it real — a server, a real AI, a database, accounts, security, tests — is absent. The code runs entirely in the browser on a scripted mock, with its contracts shaped so a backend can be added additively.

# Executive summary

The project set out to be an AI-powered career-simulation platform: a student signs in, enters a virtual workplace, works real tasks with an AI manager, and receives evidence-based evaluation saved to their account — backed by Supabase, a server API, and the Gemini model behind bounded role-play and evaluation agents.

The current codebase delivers the experience of all of that convincingly, but implements none of the server side. The 'AI manager' is a deterministic function in the browser (lib/mockAI.ts), results are saved to localStorage (lib/store.ts), and sign-in shows a 'coming soon' notice rather than authenticating anyone. A code search finds no network calls anywhere — no Supabase, no Gemini, no API routes. That is appropriate for a Gate-2 UI prototype, but it means production readiness is low and concentrated almost entirely in the presentation layer.

The redeeming strength: the code was written so the backend can be added additively. Types mirror the planned database tables, and the mock functions return the exact shapes real agents will — so swapping mock for real is wiring, not a rewrite.

KEY FIGURES

- 1 of 26 careers actually playable (Product Manager).

- 0 real AI, backend, or database calls in the code.

- 1 of 3 planned simulation scenarios built.

- 0 automated tests; no CI pipeline.

# Production-readiness scorecard

A judgment call per domain — how close each layer is to the plan's production target. Percentages are the reviewer's assessment, not measured metrics.

| DOMAIN | SCORE | NOTES |
| --- | --- | --- |
| Frontend & UX | 85% | All screens built, polished, responsive. |
| Simulation flow (as UX) | 88% | Catalogue → workplace → evaluation → dashboard, with loading/retry/completion states. |
| Responsible-AI framing | 65% | Evidence-based wording, limitations note, honest 'coming soon' sign-in. |
| Content depth | 30% | 1 scenario built; 1 of 26 careers playable. |
| DevOps & deployment | 15% | Builds & runs locally; no host or CI config. |
| AI intelligence layer | 10% | Deterministic browser mock; real agent contracts defined. |
| Data & persistence | 10% | Browser localStorage; DB schema exists only on paper. |
| Security & privacy | 8% | Good UX copy; nothing enforced (no server). |
| Auth & accounts | 5% | Form shell only; no real identity. |
| Testing & QA | 0% | No unit, integration or e2e tests. |

# Layer-by-layer gap analysis

Each layer of the planned production system, what the plan wanted, and what the code actually contains today.

| LAYER | PRODUCTION TARGET | IN THE CODE TODAY | STATUS |
| --- | --- | --- | --- |
| Frontend / screens | Next.js PWA, all core screens | All 11 screens built, polished, responsive | Done |
| Design system | Original, consistent identity | Tailwind token system, shared components | Done |
| Simulation UX | Virtual workplace, turn-by-turn, states | Full flow incl. loading / retry / completion | Done |
| AI role-play agent | Gemini, bounded, server-side | Deterministic keyword mock in the browser | Mocked |
| AI evaluation agent | Gemini, rubric → structured JSON | Heuristic scorer in mockAI.ts | Mocked |
| AI provider adapter | Swappable interface, timeouts, limits | Not present (mock called directly) | Missing |
| Output validation | Schema-validate AI JSON before save | None (output generated locally) | Missing |
| Backend API | Route handlers / Express, business rules | No /api routes; no server code at all | Missing |
| Authentication | Supabase Auth, sessions | Sign-in shows 'coming soon'; no identity | Missing |
| Database | Postgres: ~13 tables, FKs, constraints | Browser localStorage only | Missing |
| RLS / authorization | Row-level security, ownership checks | N/A — no server or DB to enforce it | Missing |
| Secrets handling | Keys server-side only | .env.example documented; no keys used yet | Partial |
| Rate limiting / timeouts | Per-user limits, safe failure | None (no external calls to limit) | Missing |
| Prompt-injection defense | Untrusted input, bounded prompts | N/A — no model receives user input yet | Missing |
| Scenarios & rubric | 3 scenarios, human-authored rubrics | 1 scenario (NovaTech PM), 5-point rubric | Partial |
| Learning resources | Curated, skill-tagged, reviewed | Static illustrative list on a page | Partial |
| Cohorts / realtime | Peer cohorts, messaging | Not present | Missing |
| Analytics | PostHog / privacy-aware events | Not present | Missing |
| Testing | Unit, API, e2e, AI quality sets | None | Missing |
| CI/CD & hosting | GitHub Actions, Vercel + API host | Local build only; no pipeline/host config | Missing |

# What's genuinely strong

- Backend-ready contracts. types.ts mirrors the planned database tables and mockAI.ts returns the exact shapes the real agents will; store.ts function names map one-to-one to Supabase operations. Swapping in a backend is additive wiring, not a rewrite — the single biggest thing this codebase got right.

- Complete, polished front end. All core screens exist and are responsive, with a consistent original design system — including the loading, retry and completion states most prototypes skip. The virtual workplace reads like a work tool, not a chatbot.

- Responsible-AI framing already in the copy. Evaluation uses evidence-based wording, shows a limitations note, and sign-in honestly says it can't create accounts yet — no fake success.

- Clean, conventional structure. Sensible App-Router layout, typed throughout, minimal dependencies. A new developer can navigate it quickly.

# Critical gaps, ranked by risk

- The core value proposition isn't real yet. The 'AI simulation' is a scripted keyword matcher. It demos well but can't generalize, can't handle unexpected answers, and isn't the product being pitched.

- No server means nothing can be trusted or protected. All logic — including the scoring rubric — lives in the browser, readable and changeable by any user. There is nowhere to hide an API key, enforce a rule, or validate model output.

- No database or accounts. Data is per-device localStorage: it vanishes on a cache clear, never syncs across devices, and has no concept of another user. The dashboard's persistence holds only on one browser.

- No security, authorization, or privacy enforcement. Auth on every endpoint, row-level security, untrusted-input handling and rate limits are all unimplemented, and become mandatory once real data and a real model exist.

- Thin content and zero tests. One of three scenarios exists and 25 of 26 careers are non-functional cards. No automated tests or CI guard against regressions.

- Framework security advisory. Next.js is pinned to a 14.2.x line with a published advisory — fine for a prototype, must be upgraded before a public pilot.

# Path to production

Ordered so each phase unlocks the next. Effort sizes are rough (S / M / L), not commitments.

Phase 1 — Make the AI real & safe

- Add a server route that calls Gemini for role-play and evaluation.

- Build the provider adapter, prompt templates, timeouts, and output-schema validation (e.g. Zod).

- Point the workplace at the server; keep mockAI as an offline fallback.

Effort: M · Unblocks the actual product, secret protection, and the Gate-2 'real interaction' requirement.

Phase 2 — Add persistence & identity

- Stand up Supabase: migrations for the planned tables, foreign keys and constraints.

- Replace store.ts internals with Supabase queries (function names already match).

- Wire Supabase Auth into the existing sign-in UI; enable and test row-level security with two accounts.

Effort: M–L · Unblocks real accounts, cross-device data, and multi-user.

Phase 3 — Harden, broaden & ship

- Rate limits, per-user quotas, prompt-injection handling, privacy controls and consent.

- Author scenarios 2 and 3; make a second career playable; curate real resources.

- Unit / integration / e2e tests + an AI-quality set; GitHub Actions CI; deploy to Vercel + an API host; upgrade Next.js.

Effort: L · Unblocks a defensible pilot.

# Read on the buildathon

As a Gate-2 checkpoint — a believable, working vertical slice — this is strong on everything a viewer sees, and honest about what it isn't. The one item the Gate-2 brief calls out explicitly that this doesn't yet satisfy is a real AI interaction (click → model → evaluation) rather than a scripted one. That is Phase 1 above, and it's the highest-leverage next step for both the competition and the real product.

Method & scope.  Static review of the updated working ui / working-ui-main source (≈3,600 lines, 25 files) on 6 October 2026, compared against the team implementation plan. 'Production target' reflects that plan; percentages are the reviewer's assessment, not measured metrics. No code was run for this report.